# AI Character Creator — MVP Technical Plan

Engineering scope, limitations and estimates • USD • Planning assumptions, not a binding quote

## 1. What is the smallest credible MVP?

Two seated characters, one environment, one camera, limited upper-body gestures and a 55–65-second export.

Include profile editing, both dialogue modes, audio preview and save/reload; defer live chat and arbitrary character creation.

## 2. What should the first milestone prove?

In week 1, make a 10-second shared-scene sample with distinct voices, lip-sync and a visible listener reaction.

Obtain approval of faces, hair, voices and realism before scaling; cinematic photorealism is not assumed.

## 3. What is the implementation architecture?

Use a lightweight web editor, Python/FastAPI, SQLite, asset storage and one background rendering worker.

Flow: saved profiles → approved script → separate voice tracks → measured timeline → facial/body animation → MP4.

## 4. How is creator-written text protected?

Store immutable spoken text separately from delivery cues; personality must never silently change scripted wording.

Check rendered speech against the script using transcription plus human listening; regenerate misread or added words.

## 5. How are duration and turn-taking controlled?

Start with roughly 110–140 words, synthesize each turn separately, then measure actual audio durations.

Adjust pauses and safe speaking rates; request creator edits if locked dialogue cannot fit naturally into 55–65 seconds.

## 6. What does the speech-control model contain?

Keep vocabulary and AAVE grammar preferences distinct from slang, pronunciation, cadence and situational code-switching.

Validate a few presets with the creator or a paid dialect reviewer; arbitrary accent transfer is outside V1.

## 7. What are the LLM and TTS limitations?

GPT-4.1 mini may miss nuance; Eleven v3 needs retries for delivery; Cartesia Sonic 3 needs the same voice audition.

Treat accent and emotion controls as tested preferences, not guarantees; unsupported controls must be visible. [OpenAI model] [ElevenLabs controls] [Cartesia SDK]

## 8. What are the avatar and animation limitations?

MetaHuman needs GPU rendering and visual polish; its audio solver handles faces, not complete body performance. [MetaHuman animation]

Audio2Face needs rig mapping and separate body control; HeyGen must prove precise two-person reactions before adoption. [NVIDIA animation] [HeyGen guide]

## 9. How are listening and speaking motions combined?

Route each voice only to its own facial solver; layer gaze, eyebrows and body gestures on separate timeline tracks.

Blend curated listening clips with idle motion, avoiding speech-like mouth movement and abrupt gesture transitions.

## 10. What exactly is persisted?

Save a versioned character ID, asset/rig references, voice/model mapping, style rules, gesture ranges and rights metadata.

Save approved scripts, WAV files, animation curves, timeline JSON and model versions; cached assets preserve accepted takes.

## 11. How are providers replaceable in practice?

Define DialogueProvider, SpeechProvider, FaceAnimator and SceneRenderer interfaces with capability checks and adapters.

Use JSON, WAV and supported animation exports; engine-specific rigs and proprietary voices remain migration work.

## 12. How is the 6–8-week estimate allocated?

Week 1: feasibility; weeks 2–3: profiles/editor/dialogue/TTS; weeks 4–5: scene and animation integration.

Weeks 6–8: creator review, polish, export checks and handover; allow 200–280 hours including basic animation work.

## 13. What is the cost of one 60-second attempt?

GPT-4.1 mini: ~$0.004 at 5k input/1k output tokens; Eleven v3: ~$0.10 per 1k spoken characters. [OpenAI model] [ElevenLabs pricing]

Assume 0.25–1.5 GPU-hours at $2–$4/hour: ~$0.50–$6 compute; round to $1–$7 total pending the first render benchmark.

## 14. What costs sit outside that per-render estimate?

Allow $200–$500 for testing/hosting and $300–$1,000 for assets; developer polish is in the development estimate.

MetaHuman is free below its stated $1m revenue threshold; check applicable engine seats and account minimums. [MetaHuman licensing]

## 15. What would the optional HeyGen test cost?

HeyGen quotes Avatar IV at about $4/minute for 1080p; a 10-second benchmark is approximately $0.67. [HeyGen guide]

That tests visual quality only; it is not a quote or proof of support for the final two-character scene.

## 16. What are the acceptance criteria?

Deliver 55–65 seconds with consistent identities, distinct approved voices, accurate words and visible listener reactions.

Verify lip-sync, profile reuse and both input modes; hand over source, editable scene, assets, setup notes and final MP4.

## Official references — checked 21 September 2026

OpenAI model: https://developers.openai.com/api/docs/models/gpt-4.1-mini

ElevenLabs controls: https://elevenlabs.io/docs/overview/capabilities/text-to-speech/best-practices

Cartesia SDK: https://github.com/cartesia-ai/cartesia-python/blob/main/examples/examples.py

MetaHuman animation: https://dev.epicgames.com/documentation/metahuman/audio-driven-animation

NVIDIA animation: https://docs.nvidia.com/nim/digital-human/a2f-3d/latest/

HeyGen guide: https://help.heygen.com/en/articles/11269603-heygen-avatar-iv-complete-guide

ElevenLabs pricing: https://elevenlabs.io/pricing/api

MetaHuman licensing: https://www.metahuman.com/license